|  |  |  |
| --- | --- | --- |
| Project | | Project leader |
| [Project name] | | [St. Number] [Initials and Surname] |
| Module | Start Date | End Date |
| ITRI 614 | 23 April 2024 |  |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Members | Sprint 1 (hours) | Sprint 2 (hours) | Sprint 3 (hours) | Sprint 4 (hours) | Sprint 5 (hours) | Sprint 6 (hours) | Sprint 7 (hours) | Total hours |
| [St. number] [Initials and surnames] | (23 Apr-1 May) | (2 May-10 May) | (11 May-19 May) | (20 May-28 May) | (29 May-6 Jun) | (7 Jun-15 Jun) | (16 Jun-21 Jun) |  |
| 35834609 OK Seloro |  |  |  |  |  |  |  |  |
| 32850123 SM Masu |  |  |  |  |  |  |  |  |
| 34250964 C Mathebula |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Sprint | Start Date | End Date |
| [Name and Description] | [Sprint number] | [Date started] | [Date ended] |
| Task 1 - Feasibility Study |  |  |  |
| Task 1.1 - Executive Summary | 2 | 30-Apr-24 | 03-May-24 |
| Task 1.2 - Description of Product/Service | 1 | 23-Apr-24 | 30-Apr-24 |
| Task 1.3 - Technical Considerations | 1 | 23-Apr-24 | 30-Apr-24 |
| Task 1.4 - Product/Service Marketplace | 1 | 23-Apr-24 | 30-Apr-24 |
| Task 1.5 - Marketing Strategy | 1 | 23-Apr-24 | 30-Apr-24 |
| Task 1.6 - Organisation/Staffing | 1 | 23-Apr-24 | 30-Apr-24 |
| Task 1.7 - Schedule | 1 | 23-Apr-24 | 30-Apr-24 |
| Task 1.8 - Financial Projections | 1 | 23-Apr-24 | 30-Apr-24 |
| Task 1.9 - Findings and Recommendations | 2 | 30-Apr-24 | 03-May-24 |
| Task 2 - IT Plan |  |  |  |
| Task 2.1 - Overview |  | 10-May-24 | 15-May-24 |
| Task 2.2 - Document Organisation |  | 06-May-24 | 10-May-24 |
| Task 2.3 - Goals & Scope |  | 06-May-24 | 12-May-24 |
| Task 2.4 - Technical Process |  | 06-May-24 | 13-May-24 |
| Task 2.5 - Deliverables |  | 06-May-24 | 15-May-24 |
| Task 2.6 - Risk Management |  | 06-May-24 | 13-May-24 |
| Task 2.7 - Scheduling & Estimates |  | 06-May-24 | 10-May-24 |
| Task 2.8 - Measurements and Metrics |  | 06-May-24 | 13-May-24 |
| Task 3 - Business Case |  |  |  |
| Task 3.1 - Executive Summary |  | 13-May-24 | 15-May-24 |
| Task 3.2 - Mission Statement |  | 06-May-24 | 13-May-24 |
| Task 3.3 - Product/Service |  | 06-May-24 | 13-May-24 |
| Task 3.4 - Project Definition |  | 06-May-24 | 13-May-24 |
| Task 3.5 - Project Organisation |  | 06-May-24 | 13-May-24 |
| Task 3.6 - Market Assessment |  | 06-May-24 | 13-May-24 |
| Task 3.7 - Marketing Strategy |  | 06-May-24 | 13-May-24 |
| Task 3.8 - Financial Appraisal |  | 06-May-24 | 13-May-24 |
| Task 3.9 - Risk Assessment |  | 06-May-24 | 13-May-24 |
| Task 4 - ProtoType |  | **20-May-24** | **21-Jun-24** |

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Duration (hours) | Start Date | End Date |
| [Name and Description] | [Time to complete the task] |  |  |
| Task 1 - Feasibility Study |  |  |  |
| Task 1.1 - Executive Summary |  | 30-Apr-24 | 03-May-24 |
| Task 1.2 - Description of Product/Service |  | 23-Apr-24 | 30-Apr-24 |
| Task 1.3 - Technical Considerations |  | 23-Apr-24 | 30-Apr-24 |
| Task 1.4 - Product/Service Marketplace |  | 23-Apr-24 | 30-Apr-24 |
| Task 1.5 - Marketing Strategy |  | 23-Apr-24 | 30-Apr-24 |
| Task 1.6 - Organisation/Staffing |  | 23-Apr-24 | 30-Apr-24 |
| Task 1.7 - Schedule |  | 23-Apr-24 | 30-Apr-24 |
| Task 1.8 - Financial Projections |  | 23-Apr-24 | 30-Apr-24 |
| Task 1.9 - Findings and Recommendations |  | 30-Apr-24 | 03-May-24 |
| Task 2 - IT Plan |  |  |  |
| Task 2.1 - Overview |  | 10-May-24 | 15-May-24 |
| Task 2.2 - Document Organisation |  | 06-May-24 | 10-May-24 |
| Task 2.3 - Goals & Scope |  | 06-May-24 | 12-May-24 |
| Task 2.4 - Technical Process |  | 06-May-24 | 13-May-24 |
| Task 2.5 - Deliverables |  | 06-May-24 | 15-May-24 |
| Task 2.6 - Risk Management |  | 06-May-24 | 13-May-24 |
| Task 2.7 - Scheduling & Estimates |  | 06-May-24 | 10-May-24 |
| Task 2.8 - Measurements and Metrics |  | 06-May-24 | 13-May-24 |
| Task 3 - Business Case |  |  |  |
| Task 3.1 - Executive Summary |  | 13-May-24 | 15-May-24 |
| Task 3.2 - Mission Statement |  | 06-May-24 | 13-May-24 |
| Task 3.3 - Product/Service |  | 06-May-24 | 13-May-24 |
| Task 3.4 - Project Definition |  | 06-May-24 | 13-May-24 |
| Task 3.5 - Project Organisation |  | 06-May-24 | 13-May-24 |
| Task 3.6 - Market Assessment |  | 06-May-24 | 13-May-24 |
| Task 3.7 - Marketing Strategy |  | 06-May-24 | 13-May-24 |
| Task 3.8 - Financial Appraisal |  | 06-May-24 | 13-May-24 |
| Task 3.9 - Risk Assessment |  | 06-May-24 | 13-May-24 |
| Task 4 - ProtoType |  | **20-May-24** | **21-Jun-24** |